ClickPlay

Build Process

How the application was designed, developed, tested and built

Atanas Ivanov

26 October 2026

Contents

1. Introduction and goal	3

1.1 The original specification	3

2. Technology stack	4

3. Architecture	5

3.1 Projects	5

3.2 Layers of site access	5

3.3 The ViewModel	5

3.4 Browser lifecycle and the search loop	6

3.5 Core helpers	6

4. Development history	8

4.1 Phase 1: Specification and rules	8

4.2 Phase 2: Skeleton and GUI cascade (18 October)	8

4.3 Phase 3: Reading free slots (19–20 October)	8

4.4 Phase 4: Review and redesign of the site access (21 October)	8

4.5 Phase 5: Mail, macOS and polish (22–24 October)	8

4.6 Commit timeline	8

5. Key problems and solutions	10

6. Development rules and AI-assisted workflow	11

6.1 Rules that every change follows	11

6.2 AI tools	11

7. Testing	12

8. Building and running on Windows	13

8.1 Prerequisites	13

8.2 Steps	13

8.3 Optional: standalone Windows build	13

9. Building and publishing on macOS	14

10. Files created at run time	15

11. Appendix	16

11.1 Command reference	16

11.2 Project structure	16

# 1. Introduction and goal

ClickPlay is a desktop application for Windows and macOS that watches the sports-booking website clicktoplay.io for free court slots. The user picks a sport, a city and one or more locations, sets the time windows and the number of days to check, and starts a search. ClickPlay scans the site on a repeat interval, shows only slots that were not free in the previous scan, and can email them to one or more recipients.

This document describes the whole build process: how the idea was turned into a specification, which technologies were chosen, how the architecture looks, how development went day by day, which problems came up and how they were solved, how the code is tested, and how to build, run and publish the application on Windows and macOS.

## 1.1 The original specification

The work started from a short functional specification (Request.txt) that describes four GUI events and what the program must do on the website for each of them. The general rule is: wait for the website's response after every click.

| GUI event | What happens on clicktoplay.io |
| --- | --- |
| Application start | Open the site, keep the Bulgarian language, collect all sports from the sport bar, fill the Sports drop-down, close the browser. |
| Sport selected | Open the site, click the sport, collect the available cities, fill and show the Cities drop-down, close. |
| City selected | Open the site, click the sport and the city, set tomorrow, collect the locations (clubs), fill and show Locations, close, show the Search button. |
| Search clicked | Repeat loop: for every selected location and for Days ahead days, collect each .booking-slot with class itsfree; show slots that match the GUI time window and were not free in the previous scan; wait Repeat (min) minutes; start again. |
| Stop clicked | Leave the search loop. |

# 2. Technology stack

The main requirement was one code base for Windows and macOS, so only cross-platform technologies were used.

| Area | Technology / package | Version | Purpose |
| --- | --- | --- | --- |
| Language and runtime | C#, .NET | net10.0 | Nullable reference types, file-scoped namespaces, async/await everywhere. |
| User interface | Avalonia (+ Desktop, Themes.Fluent, Fonts.Inter) | 12.1.4 | Cross-platform desktop UI written in XAML. |
| MVVM | CommunityToolkit.Mvvm | 8.4.2 | Observable properties and commands generated from attributes. |
| Browser automation | Microsoft.Playwright + Chromium | 1.63.0 | Drives the website, headless by default. |
| Email | MailKit | 4.18.1 | Sends the result emails over SMTP (Gmail, Yahoo or any server). |
| Secret storage | Microsoft.Identity.Client.Extensions.Msal | 4.91.1 | Stores the SMTP password: DPAPI on Windows, Keychain on macOS. |
| Tests | xUnit | — | Component tests of the ViewModel and Core logic, using fakes. |
| Tools | Git / GitHub, VS Code, Cursor, Claude Code | — | Version control, editing and AI-assisted development. |

# 3. Architecture

## 3.1 Projects

The solution ClickPlay.slnx contains three projects:

| Project | Responsibility |
| --- | --- |
| ClickPlay.Core | UI-free and cross-platform: models, input validation, calendar logic, mail, logging and all the Playwright code that talks to the website. |
| ClickPlay.App | Avalonia + MVVM. One main window (MainWindow) bound to MainViewModel. Platform/ holds the only OS-specific code (keeping the computer awake). |
| ClickPlay.Tests | xUnit tests. They reference both projects and test the ViewModel directly with fake implementations. |

## 3.2 Layers of site access

The ViewModel never calls Playwright directly. Each layer only knows the interface below it, so the website part can be replaced with a fake in tests:

MainViewModel GUI state, cascade Sport → City → Locations, search loop

▼

IClickToPlayCatalog Interface: sports, cities, venues, availability

▼

PlaywrightClickToPlayCatalog Thin adapter between the catalog and the browser session

▼

IClickToPlaySession Interface: start, one operation, close

▼

ClickToPlayBrowserSession Playwright implementation of the site rules in target_web.md

▼

clicktoplay.io The live website (Chromium, headless by default)

## 3.3 The ViewModel

MainViewModel is a partial class split into three files by concern:

- MainViewModel.cs: GUI cascade, input fields, status banner.

- MainViewModel.Web.cs: the web search loop, the Results window and the log.

- MainViewModel.Mail.cs: SMTP fields, saved settings and sending email.

## 3.4 Browser lifecycle and the search loop

The browser is not kept open. For every step the ViewModel calls StartAsync, runs one operation, then CloseBrowserAsync: sports at startup, cities when the sport changes, venues when the city changes. The sport is chosen by a real click (the site keeps it in its session). The city listing and each club/day schedule are then opened directly by URL.

The Search command runs a loop until Stop cancels it:

- Re-read the location check boxes; move a past calendar date to today.

- Open the browser and select the sport.

- For every selected venue and every day of Days ahead, open club/?club={slug}&date={yyyy-MM-dd} and read the free slots.

- Close the browser.

- Keep the slots inside the weekday or weekend/holiday time window and show only those that were not in the previous successful scan.

- If there are new records, send one email with all of them.

- Wait Repeat (min) minutes (default 2, range 1–60) and start again.

## 3.5 Core helpers

| Component | Role |
| --- | --- |
| OverlayRecovery, IOverlayTarget, PlaywrightOverlayTarget | Dismisses the language prompt; abstracted so it can be unit-tested with FakeOverlayTarget. |
| BookingSlotParser | Filters .booking-slot.itsfree data by time window and by the data-df day. |
| HumanPointer | Moves the mouse in steps so clicks look like a person's. |
| BulgarianHolidayCalendar, SearchDatePlanner, ListingTimePlanner | Weekday vs weekend/holiday window, the list of days to scan, and the rule "after 17:00 use tomorrow 10:00". |
| SearchInputValidator, EmailRecipientParser | Validate days ahead, repeat minutes, time windows, and the To list (one address per line). |
| ErrorLog | Writes only errors to errors-log.txt next to the executable; the file restarts every 7 days. |
| MailKitMailSender, ResultsMailFormatter, SmtpSettingsValidator | Send the mail, build subject and body, check the SMTP fields. |
| MailSettingsStore, ProtectedSecretStore | Save the non-secret SMTP fields to JSON and the password to the OS secure store. |
| SystemKeepAwake (App) | Prevents idle sleep while Search runs. |

# 4. Development history

The application was built in seven days, from 18 to 24 October 2026, in 20 commits. The work went through the following phases.

## 4.1 Phase 1: Specification and rules

Before any code was written, the rules were written down so that both the developer and the AI assistants follow the same constraints:

- Request.txt: what the program must do (see section 1.1).

- AGENTS.md: binding project rules, covering the cross-platform stack, MVVM, Playwright usage, testing requirements and product behaviour to preserve.

- target_web.md: the single source of truth for the website, covering locators, click and wait discipline, error handling and overlay recovery.

## 4.2 Phase 2: Skeleton and GUI cascade (18 October)

The solution structure, the Avalonia window, the models and a static PlaceholderClickToPlayCatalog were created first, so that the GUI cascade could be built and tested without the website. Then the real Playwright session replaced the placeholder: a headless option was added, and the Sports, Cities and Locations drop-downs were filled from the live site.

## 4.3 Phase 3: Reading free slots (19–20 October)

Selecting a date in the website's calendar did not work reliably, but the first results were found. A new GUI was designed, the "Too many connections" error was handled, and the search worked end to end.

## 4.4 Phase 4: Review and redesign of the site access (21 October)

The code was reviewed with several AI tools (Cursor, Grok 4.7, Claude Code with Claude Opus 5.5). The review found why scans were still failing, and the search was redesigned: instead of clicking through the calendar, clock and club popup, each club and day is opened by a direct URL. This removed about 600 lines of fragile UI code and reduced the requests to the site to one page load per club per day.

## 4.5 Phase 5: Mail, macOS and polish (22–24 October)

Email sending with secure password storage was completed. The macOS install guide was written, sleep prevention was added for long searches, MainViewModel was split into three partial files, the email subject and the "new record" logic were changed, and the user manuals were written in English and Bulgarian. The final commits were made on 24 October.

## 4.6 Commit timeline

| Date | Commit message (short) | What was done |
| --- | --- | --- |
| 18.10 | Initial commit | Project structure, .gitignore, AGENTS.md, Avalonia window, models, view models, placeholder catalog. |
| 18.10 | Headless option added | Chromium can run hidden or visible (Debug). |
| 18.10 | Sport and Cities are correct populated | Sports and cities read from the live site. |
| 18.10 | Sports, Cities and Location are populated | Full cascade works with real data. |
| 19.10 | Calendar select on web does not work well | Work on the site's datepicker. |
| 19.10 | Results are found | First free slots read from the club schedule. |
| 20.10 | New GUI | Redesigned main window. |
| 20.10 | Fexed error: Too many connections | Detect the site's MySQL error, reload once, skip and continue. |
| 20.10 | Search OK / web inspect and GUI are OK | End-to-end search loop working. |
| 21.10 | Cursor / Grock 4.7 web exam OK | Cursor rules, hooks and skills; external review of the web code. |
| 21.10 | Opus 5.5, web, no problems / All works | Timeout fix, direct-URL search, CLAUDE.md. |
| 22.10 | MAC instructions | INSTALL-MAC.md and the macOS guide. |
| 22.10 | sleap mode, spred on different files | Keep-awake during Search; MainViewModel split into partial files. |
| 22.10 | Changed: subject on mail, the logic for new records | Subject = text + sport + count; "new" = not in the previous successful scan. |
| 24.10 | Final (3 commits) | Final fixes, documentation and manuals. |

# 5. Key problems and solutions

| Problem | Cause | Solution |
| --- | --- | --- |
| A language prompt covered the Резервирай button. | The site shows a language dialog after loading. | OverlayRecovery: wait 2 s, if visible select Български and Запази, wait until hidden, retry once; otherwise save a diagnostic screenshot. |
| Setting the date and hour in the site's calendar was unreliable and slow. | Driving the datepicker, clock and club popup took 4–6 requests per club per day. | Open club/?club={slug}&date=… directly: one page load per club and day. The hour= parameter is left out, and the time window is applied in code. |
| "Too many connections" (HY000/1040). | The website's own MySQL connection limit, shared with all visitors. | Detect it in the visible page text, wait 3 s, reload, check once more, then skip that club/day and continue. Chromium SlowMo of 800 ms spaces out requests. |
| One slow page ended the whole scan. | Playwright .NET throws System.TimeoutException, not PlaywrightException. | Catch both. Skip the club/day and continue; fail only if nothing could be read or the browser was closed. |
| The same slots were reported again after a failed scan. | The "already seen" list was cleared when a scan failed. | A record is new only if it was not in the previous successful scan; skipped clubs/days keep their previous records (AvailabilityScan.Skipped). |
| In the evening the listing showed closed slots for today. | The site lists the current day. | ListingTimePlanner: after 17:00 the listing uses tomorrow at 10:00. |
| The computer went to sleep during a long search. | OS idle sleep. | SystemKeepAwake: Windows SetThreadExecutionState(ES_SYSTEM_REQUIRED), macOS caffeinate -i -w <pid>. The display may still turn off. |
| The SMTP password had to be stored safely. | A plain-text JSON file is not acceptable. | The password goes to the OS secure store (DPAPI or Keychain) through ProtectedSecretStore; the other fields go to smtp.settings.json. |

# 6. Development rules and AI-assisted workflow

## 6.1 Rules that every change follows

- Windows and macOS only; no Windows-only APIs in ClickPlay.Core.

- MVVM: no Playwright or SMTP code in code-behind; async everywhere with CancellationToken.

- Playwright waits for load states and locators, never fixed sleeps. Navigation timeout is about 30 s and element timeout about 10 s.

- The program never logs in, books or clicks a .booking-slot.

- Tests never open the live site and never send real email.

- No credentials or machine-specific paths in the source code.

- Doxygen-style XML comments (<summary>, parameters, <returns>, <example>) on public members.

## 6.2 AI tools

| Tool | How it was used |
| --- | --- |
| Cursor | Main editor. Project rules in AGENTS.md, the doxygen-comments skill, and hooks that save each conversation to the git-ignored conversations/ folder. |
| Grok 4.7 | External review of the web-automation code. |
| Claude Code (Claude Opus 5.5) | Created CLAUDE.md, found the cause of failing scans, designed the direct-URL search, built the mail and macOS support, and wrote the manuals with the docx skill. |

The AI assistants were always bound by AGENTS.md and target_web.md, so their changes had to follow the same rules as manual code and were checked by the test suite.

# 7. Testing

The tests are component tests with xUnit. They construct MainViewModel with fake implementations and drive its properties and commands, exactly as the window does. Seams such as ScanClock, CalendarClock and ErrorsLogPath make time and the log file deterministic. The suite has about 130 tests and runs on Windows and macOS.

| Test class | What it covers |
| --- | --- |
| MainViewModelCascadeTests | Sport → cities → locations, select all / clear, Search enabled only with a selected location. |
| AvailabilityLoopTests | The search loop, new vs already-seen records, skipped scans, Stop. |
| SearchInputValidatorTests | Days ahead, repeat minutes, time windows, weekday vs weekend/holiday. |
| MailTests | Mail formatting, subject, SMTP validation, saved settings and password. |
| OverlayRecoveryTests | Language-prompt handling with FakeOverlayTarget. |
| SiteUrlTests | Building the listing and club URLs. |
| CityNameParserTests, StatusClassifierTests, ErrorLogTests | Parsing city names, classifying status messages, the weekly error log. |

The fakes are in tests/ClickPlay.Tests/Fakes/: FakeClickToPlaySession, FakeMailSender, FakeSecretStore, FakeOverlayTarget, FakeKeepAwake.

dotnet test ClickPlay.slnx

dotnet test --filter "FullyQualifiedName~MainViewModelCascadeTests"

# 8. Building and running on Windows

## 8.1 Prerequisites

- .NET 10 SDK (dotnet --version prints 10.0.x).

- PowerShell 7 (pwsh), needed for the Playwright install script.

- Git, and an editor (VS Code, Cursor or Visual Studio).

## 8.2 Steps

- Get the source code:

git clone https://github.com/naso01GitHub/clickplay.git ClickPlay

cd ClickPlay

- Build the solution (the first build downloads the NuGet packages):

dotnet build ClickPlay.slnx

- Install Chromium for Playwright (once per machine):

pwsh src/ClickPlay.Core/bin/Debug/net10.0/playwright.ps1 install chromium

- Run the tests, then start the application:

dotnet test ClickPlay.slnx

dotnet run --project src/ClickPlay.App

## 8.3 Optional: standalone Windows build

A self-contained build bundles .NET with the application. Chromium from step 3 is still used.

dotnet publish src/ClickPlay.App -c Release -r win-x64 --self-contained true -o publish/win-x64

# 9. Building and publishing on macOS

The full guide is in INSTALL-MAC.md and docs/ClickPlay-macOS-Installation-Guide.docx. In short:

- Requirements: macOS 13 or newer, Apple Silicon or Intel, about 2 GB of free space.

- Install Homebrew, then the tools:

brew install --cask dotnet-sdk

brew install --cask powershell

- Build, install Chromium, test and run, using the same commands as on Windows:

cd ~/Projects/ClickPlay

dotnet build ClickPlay.slnx

pwsh src/ClickPlay.Core/bin/Debug/net10.0/playwright.ps1 install chromium

dotnet test ClickPlay.slnx

dotnet run --project src/ClickPlay.App

- Optional standalone build (osx-arm64 for Apple Silicon, osx-x64 for Intel):

dotnet publish src/ClickPlay.App -c Release -r osx-arm64 --self-contained true -o ~/Applications/ClickPlay

~/Applications/ClickPlay/ClickPlay.App

A build copied from another computer must first be released from quarantine and made executable:

xattr -dr com.apple.quarantine ~/Applications/ClickPlay

chmod +x ~/Applications/ClickPlay/ClickPlay.App

On first use, macOS may ask to let ClickPlay use the login keychain for the saved password: choose Always Allow.

# 10. Files created at run time

| What | Windows | macOS |
| --- | --- | --- |
| Email settings (no password) | %AppData%\ClickPlay\smtp.settings.json | ~/.config/ClickPlay/smtp.settings.json |
| SMTP password | DPAPI-encrypted file, locked to the Windows login | Keychain item ClickPlay |
| Diagnostic screenshots | %AppData%\ClickPlay\diagnostics | ~/.config/ClickPlay/diagnostics |
| Errors log (errors only, restarted weekly) | errors-log.txt next to the executable | errors-log.txt next to the executable |
| Chromium | %LocalAppData%\ms-playwright | ~/Library/Caches/ms-playwright |

Results are shown only in the Results window and in the email; they are not written to disk.

# 11. Appendix

## 11.1 Command reference

| Task | Command |
| --- | --- |
| Build | dotnet build ClickPlay.slnx |
| All tests | dotnet test ClickPlay.slnx |
| One test class | dotnet test --filter "FullyQualifiedName~MainViewModelCascadeTests" |
| Run | dotnet run --project src/ClickPlay.App |
| Install Chromium | pwsh src/ClickPlay.Core/bin/Debug/net10.0/playwright.ps1 install chromium |
| Publish for macOS | dotnet publish src/ClickPlay.App -c Release -r osx-arm64 --self-contained true -o <folder> |

## 11.2 Project structure

ClickPlay/

├── ClickPlay.slnx

├── AGENTS.md, CLAUDE.md, target_web.md, Request.txt, INSTALL-MAC.md

├── docs/                       user manuals (EN, BG, macOS)

├── src/

│   ├── ClickPlay.App/

│   │   ├── Views/              MainWindow.axaml

│   │   ├── ViewModels/         MainViewModel(.Web/.Mail).cs

│   │   └── Platform/           IKeepAwake, SystemKeepAwake

│   └── ClickPlay.Core/

│       ├── Browser/            ClickToPlayBrowserSession, OverlayRecovery, ...

│       ├── Calendar/           holidays, date and listing planners

│       ├── Mail/               MailKit sender, settings, secret store

│       ├── Models/  Services/  Validation/  Logging/

└── tests/

└── ClickPlay.Tests/        xUnit tests and Fakes/